Enterprise RAG Intelligence Platform

Implementation Plan

Solo-Developer, Incremental Migration of the Existing Repo

Companion to: Production-Grade Redesign v2.0

Version 1.0

June 2026

# Table of Contents

# 1. How to Use This Plan

This plan assumes one thing the redesign document didn't need to: you are the only person who will ever review your own pull request. That changes the sequencing rules. A team can run two migrations in parallel because someone else is watching the blast radius of each; solo, you cannot safely have two half-finished structural changes in flight at once. Every phase below is therefore ordered so that:

- The main branch is demoable at the end of every phase — if you stop here for two weeks, nothing is broken.

- Each phase touches a given file or module at most once — it is far more expensive, solo, to revisit code you already “finished” than to spend slightly longer getting it right the first time.

- The riskiest, most foundational change (identity / org_id as a trustworthy claim) happens early, since everything else — RLS, RBAC, vector filtering — is downstream of trusting that value.

Branching model for the whole migration:

main <- always deployable, current demo behavior feature/auth0 <- Phase 1 feature/postgres-rls<- Phase 2 (branches from main AFTER Phase 1 merges) feature/rbac-v2 <- Phase 3 feature/qdrant <- Phase 4 feature/redis-state <- Phase 5 feature/compliance <- Phase 6 Rule: merge each feature branch back to main and confirm the demo still runs before starting the next phase's branch. Do not stack branches on top of each other unmerged.

# 2. Pre-Flight — Before Phase 1

A handful of one-time setup tasks that don't belong to any single phase:

- Stand up a free-tier Auth0 tenant (or Okta developer org) now, even though it isn't wired in until Phase 1 — propagation of org/connection settings sometimes takes a few hours.

- Stand up a Postgres instance for local dev (Docker is fine: postgres:16) and a free-tier managed instance (Supabase, Neon, or RDS free tier) for the “production-like” target, before Phase 2 needs it.

- Create a Qdrant Cloud free-tier cluster (or run qdrant/qdrant locally via Docker) before Phase 4.

- Tag the current main branch (git tag pre-migration-v1) so there is always a one-command way back to the working demo state if a phase goes sideways.

PHASE 1 — Identity — Auth0 Integration Solo-dev estimate: 3–5 evenings

## 1.1 Why this is first

Every downstream phase (RLS, RBAC, vector isolation) reads org_id and team_ids from the authenticated request context. If that context comes from your own hardcoded JWT issuer, you will write those downstream pieces against a value you don't yet trust, then have to revisit every call site again once Auth0 is wired in. Doing identity first means org_id is a real, IdP-issued claim by the time anything else depends on it.

## 1.2 Tasks

| # | Task | Touches |
| --- | --- | --- |
| 1.1 | Create Auth0 tenant; create one Auth0 “Organization” per demo org (start with 2: e.g. “Acme Corp”, “Globex Inc”) to prove cross-org behavior from day one | Auth0 dashboard only |
| 1.2 | Create an Auth0 Action (post-login) that reads team/role data from your own DB and injects org_id, team_ids, roles into the ID token / access token as custom claims | Auth0 Action (JS) |
| 1.3 | Add a users / org_members bootstrap table so the Action has somewhere to read team/role from — this is a thin slice of Phase 2's schema, created early on purpose | New table, Postgres or temp SQLite |
| 1.4 | Replace app/auth/jwt_issuer.py logic: keep the route, swap internals to verify incoming Auth0-issued JWTs against the Auth0 JWKS endpoint instead of self-signing | app/auth/ |
| 1.5 | Feature-flag old vs new auth (AUTH_PROVIDER=legacy¦auth0 env var) so demo_users.json keeps working until you're ready to fully cut over | app/auth/, .env |
| 1.6 | Update the 5 demo users to real Auth0-backed accounts, one per role, inside the two test orgs | Auth0 dashboard |

## 1.3 Key skeleton — JWT verification middleware

# app/auth/auth0_verify.py import jwt from jwt import PyJWKClient AUTH0_DOMAIN = os.environ["AUTH0_DOMAIN"] API_AUDIENCE = os.environ["AUTH0_AUDIENCE"] jwks_client = PyJWKClient(f"https://{AUTH0_DOMAIN}/.well-known/jwks.json") def verify_token(token: str) -> dict: signing_key = jwks_client.get_signing_key_from_jwt(token) claims = jwt.decode( token, signing_key.key, algorithms=["RS256"], audience=API_AUDIENCE, issuer=f"https://{AUTH0_DOMAIN}/", ) # custom claims namespaced per Auth0 convention return { "user_id": claims["sub"], "org_id": claims["https://yourapp.com/org_id"], "team_ids": claims.get("https://yourapp.com/team_ids", []), "roles": claims.get("https://yourapp.com/roles", {}), } # FastAPI dependency async def get_current_context(authorization: str = Header(...)) -> dict: token = authorization.removeprefix("Bearer ").strip() try: return verify_token(token) except jwt.PyJWTError as e: raise HTTPException(401, f"Invalid token: {e}")

Note the JWKS client caches keys and refetches automatically on a kid (key id) cache miss — this is what gives you free key rotation without redeploying.

Phase exit check — you should be able to do all of this before moving on: - Logging in via Auth0 for two different orgs returns two different org_id claims in the decoded token - Old demo_users.json login path still works behind AUTH_PROVIDER=legacy - A request with an expired or tampered token is rejected with 401, not 500 - Existing query/upload endpoints still work end-to-end, just now authenticated via Auth0

PHASE 2 — Tenancy Schema — Postgres + Row-Level Security Solo-dev estimate: 1–2 weeks (evenings)

## 2.1 Why this is second

With org_id now a trustworthy claim from Phase 1, this phase's only job is: move off SQLite, introduce the full org/team schema, and turn on RLS so that every query is tenant-scoped by the database engine itself, not by remembering to add a WHERE clause.

## 2.2 Tasks

| # | Task | Touches |
| --- | --- | --- |
| 2.1 | Stand up Postgres (Docker locally, managed instance for staging); write Alembic (or raw SQL) migration scripts — do not hand-edit a live schema | infra, alembic/ |
| 2.2 | Create full schema: organizations, teams, users, team_memberships, data_sources, documents, conversations, conversation_turns, audit_events (see Section 6 of the redesign doc for exact DDL) | New migration files |
| 2.3 | Migrate existing SQLite data (invoices, salaries, budgets) into Postgres, backfilled under a single default_org so current demo content keeps working unchanged | scripts/migrate_sqlite_to_pg.py |
| 2.4 | Enable RLS on every tenant-scoped table; write the tenant_isolation policy per table | Migration SQL |
| 2.5 | Add a DB session middleware that runs SET app.current_org_id = '<org_id>' at the start of every request transaction, sourced from the Phase 1 auth context | app/db/session.py |
| 2.6 | Replace every existing SQL query call site (currently SQLite-specific) with the new Postgres session — this is the single biggest mechanical chunk of this phase | app/retrieval/sql_retriever.py and friends |

## 2.3 Key skeleton — RLS policy + session-scoped tenant context

-- migration: enable_rls.sql ALTER TABLE documents ENABLE ROW LEVEL SECURITY; CREATE POLICY tenant_isolation ON documents USING (org_id = current_setting('app.current_org_id', true)::uuid); -- repeat per tenant-scoped table: teams, team_memberships, data_sources, -- conversations, conversation_turns, audit_events -- IMPORTANT: the `true` second argument to current_setting makes it -- return NULL instead of raising when unset -- so a request that -- somehow skips the middleware below sees ZERO rows, not an error -- that could be caught-and-ignored somewhere upstream.

# app/db/session.py from contextlib import asynccontextmanager @asynccontextmanager async def tenant_scoped_session(org_id: str): async with engine.begin() as conn: await conn.execute( text("SET LOCAL app.current_org_id = :org_id"), {"org_id": org_id}, ) yield conn # SET LOCAL automatically resets at transaction end -- no # risk of leaking org context to the next request on a # pooled connection. # FastAPI dependency, composed with Phase 1's get_current_context async def get_db(ctx: dict = Depends(get_current_context)): async with tenant_scoped_session(ctx["org_id"]) as conn: yield conn

The SET LOCAL (not SET) detail matters a lot here: it scopes the setting to the current transaction only. On a pooled connection, a plain SET would leak org A's context into the next request that happens to reuse that connection — a real cross-tenant bug, not a hypothetical one.

Phase exit check — you should be able to do all of this before moving on: - Querying as Org A's user returns zero rows belonging to Org B, even with a deliberately malformed/missing WHERE clause in a test query - All existing demo queries (invoices, salaries, budgets) work, scoped to default_org - A second test org with its own data is fully isolated end-to-end - SQLite file is no longer read by any code path

PHASE 3 — Scoped RBAC — Team Memberships & Permission Resolution Solo-dev estimate: 1 week (evenings)

## 3.1 Tasks

| # | Task | Touches |
| --- | --- | --- |
| 3.1 | Populate team_memberships for the two test orgs; assign each of the 5 legacy roles, plus new Team Lead and Guest roles, to specific (user, team) pairs | Seed script |
| 3.2 | Rewrite the RBAC matrix as a (role) → [data_source_types] permission map, applied within the team scope rather than globally | app/auth/rbac.py |
| 3.3 | Implement the 4-step permission resolution order from the redesign doc (tenant filter → team membership → role permission → resource-level grant) as a single composable function used by every route | app/auth/rbac.py |
| 3.4 | Update intent classification / query routing to pass team_id through, not just org_id, so retrieval can be scoped at both levels | app/intent/, app/routing/ |
| 3.5 | Add the Guest/External role's time-boxed expiry check (expires_at on team_memberships) to the permission resolver | app/auth/rbac.py |

## 3.2 Key skeleton — permission resolver

# app/auth/rbac.py from datetime import datetime, timezone ROLE_PERMISSIONS = { "org_admin": {"*"}, # all data source types, own org only "team_lead": {"*"}, # all types, scoped to own team(s) "compliance_officer": {"compliance_records", "audit_logs", "public_policies"}, "finance_analyst": {"financial_db", "invoice_records", "public_policies"}, "operations_engineer": {"audit_logs", "system_metrics", "public_policies"}, "employee": {"public_policies"}, "guest": set(), # resolved purely via resource_grants } def resolve_access(ctx: dict, data_source_type: str, team_id: str ¦ None) -> bool: # Step 1 -- tenant filter is implicit: ctx["org_id"] already scoped # every query via RLS before this function is even called. # Step 2 -- team membership membership = get_membership(ctx["user_id"], team_id) if membership is None: return check_resource_level_grant(ctx["user_id"], data_source_type) # Step 4 if membership.expires_at and membership.expires_at < datetime.now(timezone.utc): return False # Step 3 -- role permission allowed = ROLE_PERMISSIONS.get(membership.role, set()) if "*" in allowed or data_source_type in allowed: return True # Step 4 -- explicit resource-level grant as a fallback return check_resource_level_grant(ctx["user_id"], data_source_type)

Phase exit check — you should be able to do all of this before moving on: - Same user, different teams, gets different effective permissions when querying each team's data sources - A Guest role with an explicit resource grant can access only that resource, nothing else - An expired Guest grant is denied automatically without manual cleanup - Legacy 5-role behavior is unchanged for users who only belong to one team

PHASE 4 — Vector & Storage Isolation — Qdrant + Object Storage Solo-dev estimate: 1–2 weeks (evenings)

## 4.1 Tasks

| # | Task | Touches |
| --- | --- | --- |
| 4.1 | Stand up Qdrant (Docker locally, Qdrant Cloud free tier for staging); create one collection per logical content type (documents, policies) rather than per tenant | infra |
| 4.2 | Define payload schema per point: org_id, team_id, data_source_type, plus existing chunk metadata; create a payload index on org_id (and team_id) for fast tenant-filtered lookups | app/retrieval/vector_store.py |
| 4.3 | Write a query-builder wrapper that makes org_id a required, non-optional filter argument — i.e. the Python function signature itself cannot be called without it | app/retrieval/vector_store.py |
| 4.4 | Migrate existing embedded documents from Milvus (or re-embed from source if migration tooling is more work than re-ingestion) into Qdrant with the new payload schema | scripts/migrate_to_qdrant.py |
| 4.5 | Move document storage off local filesystem to S3-compatible storage (S3 / Cloudflare R2 / MinIO locally) with a per-org key prefix (org_id/data_source_id/filename) | app/document/storage.py |
| 4.6 | Write the cross-tenant adversarial test suite called out in the redesign doc: authenticate as Org A, assert zero results from Org B across every retrieval path (vector, SQL, storage) | tests/test_tenant_isolation.py |

## 4.2 Key skeleton — mandatory-filter Qdrant wrapper

# app/retrieval/vector_store.py from qdrant_client import QdrantClient from qdrant_client.models import Filter, FieldCondition, MatchValue client = QdrantClient(url=os.environ["QDRANT_URL"]) def search( collection: str, query_vector: list[float], org_id: str, # no default -- omitting this is a TypeError, not a bug in prod team_id: str ¦ None = None, extra_filter: Filter ¦ None = None, limit: int = 10, ): must = [FieldCondition(key="org_id", match=MatchValue(value=org_id))] if team_id: must.append(FieldCondition(key="team_id", match=MatchValue(value=team_id))) if extra_filter: must.extend(extra_filter.must or []) return client.search( collection_name=collection, query_vector=query_vector, query_filter=Filter(must=must), limit=limit, ) # Anywhere else in the codebase that calls Qdrant directly instead of # through this function is a code-review-blocking finding -- there # should be exactly ONE call site that constructs a Filter.

## 4.3 Key skeleton — cross-tenant isolation test

# tests/test_tenant_isolation.py def test_vector_search_never_leaks_across_orgs(org_a_ctx, org_b_ctx): # seed identical-content documents in both orgs so a leak is # detectable even if content differs in the real dataset seed_document(org_a_ctx.org_id, "Q4 budget memo") seed_document(org_b_ctx.org_id, "Q4 budget memo") results = search( collection="documents", query_vector=embed("Q4 budget"), org_id=org_a_ctx.org_id, ) assert all(r.payload["org_id"] == org_a_ctx.org_id for r in results) def test_sql_rls_blocks_cross_org_read(org_a_ctx, org_b_ctx, db): seed_invoice(org_b_ctx.org_id, vendor="Vendor ABC") async with tenant_scoped_session(org_a_ctx.org_id) as conn: rows = await conn.execute(text("SELECT * FROM invoices")) assert rows.rowcount == 0 # org A sees none of org B's invoices

Phase exit check — you should be able to do all of this before moving on: - Every existing document/policy is retrievable post-migration with identical or better relevance - The adversarial cross-tenant test suite passes for vector, SQL, and storage paths - Deleting an org_id's documents from S3/Qdrant cleanly leaves zero orphaned references in Postgres - Local filesystem document storage path is fully removed from the codebase

PHASE 5 — Statefulness & Horizontal Scale — Redis Solo-dev estimate: 3–5 evenings

## 5.1 Tasks

| # | Task | Touches |
| --- | --- | --- |
| 5.1 | Stand up Redis (Docker locally; Upstash or managed Redis for staging) | infra |
| 5.2 | Replace the in-memory thread-safe session dict with Redis-backed conversation storage, keyed conversation:{org_id}:{session_id} | app/conversation/session_store.py |
| 5.3 | Replace the in-process TTL eviction loop with Redis key expiry (SETEX) — delete the custom eviction thread entirely | app/conversation/session_store.py |
| 5.4 | Containerize the API (Dockerfile) and run 2 local replicas behind a basic load balancer (nginx or Docker Compose + a round-robin proxy) to prove statelessness | Dockerfile, docker-compose.yml |
| 5.5 | Move long-running document ingestion (parse → chunk → embed) off the request thread into a background queue (Celery + Redis as broker, reusing the same Redis instance) | app/document/, new app/tasks/ |

## 5.2 Key skeleton — Redis-backed session with TTL

# app/conversation/session_store.py import json, redis.asyncio as redis r = redis.from_url(os.environ["REDIS_URL"]) TTL_SECONDS = int(os.environ.get("CONVERSATION_SESSION_TTL_MINUTES", 60)) * 60 def _key(org_id: str, session_id: str) -> str: return f"conversation:{org_id}:{session_id}" async def append_turn(org_id: str, session_id: str, turn: dict): key = _key(org_id, session_id) history = await get_history(org_id, session_id) history.append(turn) history = history[-MAX_TURNS:] # sliding window, same as before await r.set(key, json.dumps(history), ex=TTL_SECONDS) async def get_history(org_id: str, session_id: str) -> list: raw = await r.get(_key(org_id, session_id)) return json.loads(raw) if raw else [] # No eviction thread needed -- `ex=TTL_SECONDS` on every write means # Redis itself deletes the key when it goes idle past the TTL.

Phase exit check — you should be able to do all of this before moving on: - Killing one of the 2 API replicas mid-conversation does not lose session history — the other replica serves the next turn correctly - A session with no activity for longer than the TTL is gone from Redis without any app-level cron job - Large file uploads return immediately with a job_id instead of blocking until ingestion completes

PHASE 6 — Compliance & Audit — Per-Tenant Export and Metering Solo-dev estimate: 3–5 evenings

## 6.1 Tasks

| # | Task | Touches |
| --- | --- | --- |
| 6.1 | Partition audit_events at the storage/query layer by org_id (already RLS-protected from Phase 2 — this task is about export tooling, not new isolation) | app/observability/ |
| 6.2 | Add a GET /api/v1/org/{org_id}/export endpoint (Org Admin only) that bundles documents, audit logs, and conversation history for one org into a downloadable archive | app/api/compliance.py |
| 6.3 | Add a DELETE /api/v1/org/{org_id} cascading deletion path — removes Postgres rows, Qdrant points (by org_id filter), and S3 objects (by prefix) for that org, in that order, with a confirmation step | app/api/org.py |
| 6.4 | Add basic per-org usage counters (queries/month, documents indexed, storage bytes used) written alongside existing audit events, exposed via the existing /audit/stats pattern | app/observability/metrics.py |
| 6.5 | Add request correlation IDs (org_id + request_id) to every log line for cross-service tracing | app/middleware/logging.py |

Phase exit check — you should be able to do all of this before moving on: - Exporting Org A's data produces a complete archive containing nothing from Org B - Deleting Org A leaves zero residue across Postgres, Qdrant, and S3, verified by direct inspection - Usage counters increment correctly and are queryable per-org via the existing audit endpoints

# 7. Solo-Dev Sequencing Summary

If you only remember one ordering rule from this plan: identity before isolation, isolation before features. Auth0 must land before RLS because RLS needs a trustworthy org_id; RLS and Qdrant filtering must land before RBAC refinement is worth doing, because there's no point scoping permissions inside a boundary that doesn't yet hold. Everything in Phase 5 and 6 is operational maturity that can slip if time is tight — but Phases 1–4 are the actual architecture and shouldn't be reordered.

| Phase | Cumulative Time (evenings) | What breaks if skipped |
| --- | --- | --- |
| 1 — Auth0 | 3–5 | No SSO story; org_id remains self-asserted and untrustworthy |
| 2 — Postgres + RLS | 1–3 weeks | No real tenant isolation for structured data; SQLite can't scale past one writer |
| 3 — Scoped RBAC | 2–3 weeks | Can't express per-team roles; stuck with 5 global roles forever |
| 4 — Qdrant + storage | 3–5 weeks | Vector search and file storage remain single-tenant; biggest residual leak risk |
| 5 — Redis + scale | 3–4 weeks | Cannot run more than one API replica; conversation state lost on restart |
| 6 — Compliance | 3–4 weeks | No GDPR/SOC2-ready export or deletion path — blocks enterprise sales conversations |